Wonthaggi North East

Development Contributions Plan

November 2020

Contents

1	Introduction	7

1.1	Planning and Environment Act 1987	9

1.2	Strategic Planning for Wonthaggi North East	9

1.3	Wonthaggi North East Precinct Structure Plan	9

1.4	The area to which the Development Contributions Plan applies	9

1.5	Related infrastructure agreements	10

1.6	Project identification and property identification	10

1.6.1	Project identification	10

1.6.2	Property identification	10

2	INFRASTRUCTURE PROJECT JUSTIFICATION	11

2.1	Infrastructure items included in the Development Contributions Plan	11

2.2	Infrastructure items not included in the Development Contributions Plan (developer works)	11

2.3	Infrastructure projects	12

2.3.1	Transport projects	12

2.3.2	Community facility projects	16

2.3.3	Active recreation projects	16

2.3.4	Drainage projects	18

2.4	Project timing	20

2.5	Distinction between development and community infrastructure	20

3	CALCULATION OF CONTRIBUTIONS	23

3.1	Calculation of Net Developable Area and demand units	23

3.1.1	Net developable area	23

3.1.2	Land budget & demand units	23

3.2	Calculation of contributions charges	23

3.2.1	Calculation of costs	23

3.2.2	Estimate of land value	24

3.2.3	Per property broadectare estimate of value	24

3.2.4	Site specific value estimate	24

3.3	Cost apportionment	25

3.3.1	Charge areas	25

3.3.2	Non-government schools	25

3.3.3	Social and affordable housing	25

3.3.4	Summary of charges per hectare	25

4	IMPLEMENTATION & ADMINISTRATION	28

4.1	Collecting agency (agency responsible for collecting infrastructure levy)	28

4.2	Development agency (agency responsible for works)	28

4.3	Payment of contributions and payment timing	28

4.3.1	Development infrastructure	28

4.3.2	Community Infrastructure Levy	29

4.3.3	Works-in-kind	29

4.3.4	Credit for over-provision	30

4.3.5	Non-government schools	30

4.4	Projects funded or partially funded by existing agreements made under Section 173 of the Planning and Environment Act 1987	30

4.5	Funds administration	30

4.6	Construction and land value costs indexation	31

4.7	Development Contributions Review period	31

4.8	Adjustment to the infrastructure scope	32

5	IMPLEMENTATION STRATEGY	33

5.1	Rationale for the implementation strategy	33

5.2	Implementation mechanism	33

Appendix A - Projects funded or partially funded by existing agreements made under Section 173 of the Planning and Environment Act 1987	34

Appendix B – Parcel property specific land budget	37

Appendix C – Project cost estimates & concept designs	43

TRANSPORT PROJECT DESIGNS AND COST ESTIMATES	44

RD-01	HESLOP ROAD (FULLER ROAD TO KORUMBURRA-WONTHAGGI ROAD) 2400m	45

IN-01	HESLOP ROAD AND FULLER ROAD	48

IN-02 	HESLOP ROAD AND ST CLAIR BOULEVARD	51

IN-03 	HESLOP ROAD AND KORUMBURRA-WONTHAGGI ROAD	54

IN-04	KORUMBURRA ROAD – WONTHAGGI ROAD AND ST CLAIRE BOULEVARD	57

IN-05	BASS HIGHWAY AND CARNEYS ROAD	60

IN-06	BASS HIGHWAY AND ST CLAIR BOULEVARD	63

IN-07	MCGIBBONYS ROAD AND KORRUMBURRA – WONTHAGGI ROAD	66

IN-08	BASS HIGHWAY AND JOHN STREET	69

COMMUNITY & RECREATION PROJECT COST ESTIMATES	72

CI-01	COMMUNITY CENTRE WITHIN VILLAGE HUB	73

CI-02-c	COMMUNITY CENTRE WITHIN LOCAL CONVENIENCE CENTRE	74

SR-01	SPORTS RESERVE	75

SR-01-p SPORTS RESERVE (PAVILION)	76

DRAINAGE PROJECT COST ESTIMATES	77

LAYOUT OF COSTING ASSET IDS IN ENGENY DRAINAGE STRATEGY	78

DR-01 & DR-02  WESTERN WATERWAY & EASTERN WATERWAY	79

PIPE	DRAINAGE PIPE ASSETS	82

WETLAND AND RETARDING BASIN ASSETS	83

SD	SEDIMENT BASINS	86

CU	CULVERTS	89

pLANS

Figure 1 Precinct Area	6

Figure 2 Future Urban Structure	8

Figure 3 Transport Projects	13

Figure 4 Community Facility & Open Space Projects	15

Figure 5 Integrated Water Management Projects	17

Figure 6 Land Use Budget	21

tABLES

Table 1 Summary of charges	5

Table 2 Charge areas	10

Table 3 Transport Projects	14

Table 4 Community Facility & Open Space Projects	16

Table 5 Integrated Water Management Projects	19

Table 6 Community Infrastructure Levy Projects	20

Table 7 Summary Land Budget	22

Table 8 Calculation of costs – development infrastructure levy (DIL)	26

Table 9 Calculation of costs – community infrastructure levy (CIL)	27

SummaRY

Table 1 provides an overview of the project categories and charges included within this Development Contributions Plan. A more detailed explanation of apportionment, methods of calculation, and the description and costs of individual projects is included within the document.

Table 1 Summary of charges

Figure 1 Precinct Area

# Introduction

The Wonthaggi North East Development Contributions Plan (DCP) has been prepared by the Bass Coast Shire Council in partnership with the Victorian Planning Authority (VPA).

The DCP:

Outlines projects required to ensure that future residents, visitors and workers in the precinct can be provided with timely access to infrastructure and services necessary to support a quality and affordable lifestyle.

Establishes a framework for development proponents to make a financial contribution towards the cost of identified infrastructure projects.

Ensures the cost of providing new infrastructure and services is shared equitably between various development proponents and the wider community.

Provides the details of the calculation of financial contributions that must be made by future developments towards the nominated projects.

Provides developers, investors and the local community with certainty about development contribution requirements and how these will be administered.

The DCP document comprises five parts:

PART 1 – STRATEGIC BASIS Part 1 clearly explains the strategic basis for the DCP.

PART 2 – JUSTIFICATION Part 2 provides justification for the various infrastructure projects included in the DCP.

PART 3 – CALCULATION OF CONTRIBUTIONS Part 3 sets out how the development contributions are calculated and costs apportioned.

PART 4 – ADMINISTRATION Part 4 focuses on administration of the DCP.

PART 5 – IMPLEMENTATION Part 5 focuses on implementation of the DCP.

The strategic basis for the DCP is informed by:

State and Local Planning Policy Framework as set out in the Bass Coast Planning Scheme

Precinct Structure Planning Guidelines (Growth Areas Authority, 2008)

Infrastructure Design Manual (Local Government Infrastructure Design Association)

Wonthaggi North East Precinct Structure Plan and supporting documents.

These documents set out a broad, long term vision for the sustainable development of the precinct and its surrounds.

Figure 2 Future Urban Structure

## Planning and Environment Act 1987

The DCP has been prepared in accordance with Part 3B of the Planning and Environment Act 1987 (the Act) as well as other relevant legislation and has been developed in line with the State and Local Planning Policy Framework of the Bass Coast Planning Scheme. It is consistent with the Ministerial Direction on the Preparation and Content of Development Contributions Plans and Ministerial Reporting Requirements for Development Contributions Plans made under section 46M(1) of the Act and has had regard to the Victorian Government’s Development Contributions Plan Guidelines.

The DCP provides for the charging of a Development Infrastructure Levy (DIL) pursuant to section 46J(a) of the Act towards works, services and facilities. It also provides for the charging of a Community Infrastructure Levy (CIL) pursuant to section 46J(b) of the Act as some items are classified as community infrastructure by reference to the Act, the Ministerial Direction on development contributions plans and the Development Contributions Plan Guidelines.

The DCP forms part of the Bass Coast Planning Scheme pursuant to section 46I of the Act and is an incorporated document under Clause 81 of the Bass Coast Planning Scheme. The DCP is implemented in the Bass Coast Planning Scheme through Schedule 1 to the Development Contributions Plan Overlay (DCPO1) that applies to the ‘DCP area’ illustrated on Plan 2.

## Strategic Planning for Wonthaggi North East

The need for the infrastructure included within the DCP has been determined according to the anticipated development identified in Plan 2 of the Wonthaggi North East Precinct Structure Plan (the PSP). The PSP provides the rationale and justification for infrastructure items that have been included. Accordingly, the DCP is an implementation-based planning tool which identifies the infrastructure items required by the new community and apportions the cost of this infrastructure in an equitable manner across the plan area.

The Wonthaggi North East Background Report dated August provides an overview of the considerations that have informed the PSP and DCP.

## Wonthaggi North East Precinct Structure Plan

The PSP sets out the vision for how land should be developed, illustrates the future urban structure and describes the objectives to be achieved by the future development. It also outlines the projects required to ensure that future residents, visitors and workers within the area are provided with timely access to service and transport infrastructure necessary to support a quality affordable lifestyle.

The PSP enables urban development and the future urban structure of the new community is depicted through a number of networks, including transport, open space and sporting reserves, community facilities, centres and housing.

The Wonthaggi North East precinct will deliver approximately 5000 dwellings to accommodate approximately 12,000 residents.

## The area to which the Development Contributions Plan applies

In accordance with section 46K(1)(a) of the Act, the DCP applies to land illustrated on Plan 2; this area is known as the main catchment area (MCA). The area is identified as DCPO1 in the Bass Coast Planning Scheme.

In identifying infrastructure items for delivery, where items are wholly or in part funded by a mechanism other than this Development Contributions Plan, this has been identified in the Appendix A to this report

Table 2 Charge areas

## Related infrastructure agreements

A number of additional infrastructure agreements relate to the precinct area. These include Section 173 agreements of the Planning and Environment Act 1987 that have been entered into to contribute funds towards infrastructure within the precinct.

An itemised account of infrastructure listed in the approved Section 173 Agreements is detailed in Appendix A.

## Project identification and property identification

### Project identification

The DCP uses a project identification system of project category and sequential number in its tables and plans. The following types of projects are included in the DCP:

Transport projects

  - RD – Roads

  - IN – Intersections

Community facility projects

  - CI – Community facilities

Active recreation projects

  - SR – Sports reserve

Drainage projects

  - RB – Retarding basins & piped drains

  - CU- Culverts

  - WL - Wetland

### Property identification

Each of the properties in the Wonthaggi North East precinct has been given a unique property identification number that reflects the property numbers included within the PSP.

# INFRASTRUCTURE PROJECT JUSTIFICATION

## Infrastructure items included in the Development Contributions Plan

The need for infrastructure included in the DCP has been determined on the basis of the development scenario as described in the PSP and its supporting documents.

Items can be included in a DCP if the proposed development of an area is likely to create the need for infrastructure by its future community. New development does not have to trigger the need for new items in its own right. Furthermore, an item can be included in a DCP regardless of whether it is within or outside the DCP area.

Before inclusion in the DCP, all items have been assessed to ensure they have a relationship or nexus to proposed development in the PSP. The cost apportionment methodology adopted in the DCP relies on the nexus principle. A new development is deemed to have a nexus with an item if it is expected to make use of that item.

The infrastructure projects that have been included in the DCP all have the following characteristics:

They are essential to the health, safety and wellbeing of the community;

They will be used by a broad cross-section of the community;

The will reflect the vision and strategic aspirations expressed in the PSP;

They are not recurrent items; and

The are the basis for the future development of an integrated network.

## Infrastructure items not included in the Development Contributions Plan (developer works)

The following infrastructure is not included in the DCP, as it is considered to be normal to the construction of a development and is not considered to warrant cost sharing arrangements beyond those set out in this DCP and  must be provided by developers as a matter of course and/or pursuant to agreements with servicing agencies in implementing the PSPs:

Internal streets including creek and drainage line crossings and associated traffic management measures (except where nominated within this DCP);

Waterway management works and drainage systems (except where nominated within this DCP);

Intersections connecting the development to the existing road network (except where nominated within this DCP);

Water, sewerage, underground power, gas and telecommunications services;

Local pathways and connections to the regional and/or district pathway network;

Basic levelling and water tapping of local parks;

Preparation of local park masterplans and any associated works required by the PSP;

Councils plan checking and supervision; and

Bus stops.

- This iInfrastructure is usually addressed and defined by an agreement under Section 173 of the Act and/or/ conditions in planning permits.

## Infrastructure projects

The following four types of infrastructure projects are included in the DCP:

- Transport

- Recreation

- Community; and

- Drainage.

2.2.1 	Transport projects

Transport projects are based on the transport network illustrated in Plan 3 and include a combination of:

- Construction of controlled intersections and associated works;

- Road construction;

- Construction of waterway crossing; and

- Land for the above.

The transport projects funded by the DCP are shown on Plan 3 and described in Table 3.

The open space and community facility projects funded under the DCP are shown on Plan 4 and described in Table 4.

The Integrated Water Management projects funded by the DCP are shown on Plan 5 and described in Table 5.

### Transport projects

The PSP outlines an expanded urban structure intended to support the future residential growth of Wonthaggi North East, including connector streets, and local streets on a grid adjusted to meet the existing constraints of the area.

Where the precinct requires a new or upgraded intersection with the existing road network, the costs associated with that intersection have been included in the DCP.

Typically, arterial road widening and carriageway upgrades or construction are included in a DCP; however, a traffic impact assessment report (Wonthaggi North East Precinct Structure Plan Transport Impact Assessment – GTA Consultants, May 2020) undertaken as part of the preparation of the PSP indicates that additional capacity is not required on the arterial road network and upgrade projects have not been included in the DCP.

The transport projects include:

Construction of controlled intersections and associated works

Road construction listed in the DCP and consistent with the relevant cross-sections outlined in the PSP.

Figure 3 Transport Projects

Table 3 Transport Projects

Figure 4 Community Facility & Open Space Projects

### Community facility projects

Community projects include land and construction of community centres varying in size.

The community projects are based on the population projections determined through the preparation of the Wonthaggi North East Growth Area. The community facilities defined in these projects are the best estimates of the future requirements and specifications of the future communities of Wonthaggi North East.

The scope (as defined in Table 4) of each of the community projects is detailed in Appendix C – Project cost estimates & concept designs.

The detailed design and scope (as defined in Table 4) of each of the community projects will be reviewed by the Development Agency closer to the time that they are constructed.

In reviewing the scope of the facility, the Development Agency will have regard to the matters such as charging provision standards and models, the immediate needs of the community, current regulations and best practice and may adjust and refine the scope of the facility to respond to these matters.

The Development Agency may also adjust and refine the scope of a facility to reflect the capacity of any non-DCP funds that can be made available (for example a grant or other funding streams).

In adjusting and refining any project scope the Development Agency must ensure that the funds levied from developers/ land owners do not exceed the value nominated in the DCP (inclusive of any indexing provisions as allowed for by the DCP).

The community facility projects funded by the DCP are shown on Plan 4 and described in Table 4.

### Active recreation projects

The open space projects include:

Land take and/ or construction of facilities in sporting reserves.

- In determining the scope of DCP funded projects within the sporting reserve and local parks, Council will have regard to matters such as changing provision standards and models, the immediate needs of the community, current regulations and best practice and may seek to adjust and refine the scope of the projects to these matters.

The open space projects funded by the DCP are shown on Plan 4 and described in Table 4.

Table 4 Community Facility & Open Space Projects

Figure 5 Integrated Water Management Projects

### Drainage projects

The DCP makes funding available for the construction of all necessary drainage infrastructure. The DCP only makes an allowance for the acquisition of land for drainage infrastructure where the land required would be otherwise unencumbered.

The drainage infrastructure has been identified through hydraulic modelling undertaken as part of the Drainage Strategy for Wonthaggi North East Precinct Structure Plan, (October 2019 Engeny Consultants).

The drainage infrastructure is required to appropriately retard and treat stormwater flows from new urban development, in accordance with best practice principles and prior to discharge into rural areas at pre-development rates to the satisfaction of South Gippsland Water.

The drainage projects include:

Land for and construction of retarding basins and wetlands.

Channel works.

A legal point of discharge for each parcel within the precinct.

Piped drains.

Culverts.

Table 5 Integrated Water Management Projects

## Project timing

Each infrastructure project in the DCP has an assumed indicative provision trigger specified in Tables 2–5. The timing of the provision and the items in the DCP are consistent with information available at the time the DCP was prepared.

Bass Coast Shire Council is the Development Agency as well as the Collecting Agency and will monitor and assess the required timing for individual items and have regard to its capital works program.

The Collecting Agency may consider alternatives to the priority delivery of works or land where:

Infrastructure is to be constructed / provided by development proponents as works or land in kind, as agreed by the collecting agency.

Network priorities require the delivery of works or land to facilitate broader road network connections.

Community needs determine the delivery of works or land for community facilities, sports reserves 
and open space.

All items in the DCP will be provided as soon as is practicable and as soon as sufficient contributions are available, consistent with Section 4 and acknowledging the development agency’s capacities to provide the balance of funds not recovered by the DCP.

## Distinction between development and community infrastructure

In accordance with the Act and the Ministerial Direction on the Preparation and Content of Development Contributions Plans and Ministerial Reporting Requirements for Development Contributions Plans, the DCP makes a distinction between ‘development’ and ‘community’ infrastructure.

The timing of payment of contributions is linked to the type of infrastructure in question.

The Community Infrastructure Levy contributions are made by the home builder at the time of building approval (unless an alternative time is agreed between the Council and a development proponent). Community Infrastructure Levy contributions will be paid for at a ‘per-dwelling’ rate.

The Act currently stipulates that the amount that may be contributed under a community infrastructure levy is no more than $1,150 per dwelling. The Governor in Council may from time to time by Order published in the Government Gazette vary the maximum amount that may be collected by the community infrastructure levy.

If in the future the community infrastructure levy is amended, then the levy applicable to the release of the remaining dwellings may be adjusted in accordance with the revised legislative and regulatory approach as directed by the Minister for Planning.

All other infrastructure projects are classified as development infrastructure projects.

Contributions relating to development infrastructure are to be made by developers at the time of subdivision. 
If subdivision is not applicable payments must be made prior to construction of buildings and works (refer to 
Section 4.1).

Table 6 Community Infrastructure Levy Projects

Figure 6 Land Use Budget

Table 7 Summary Land Budget

# CALCULATION OF CONTRIBUTIONS

## Calculation of Net Developable Area and demand units

The following section sets out how the net developable area (NDA) is calculated and outlines the development projections anticipated in the precinct.

### Net developable area

In the DCP, all development infrastructure contributions are payable on the net developable area of land on any given development site. Calculations of NDA for each individual property is outlined in the property-specific land budget included at Appendix B.

For the purposes of the DCP the NDA is defined as the total amount of land within the precinct that is made available for development. It is the total precinct area minus community facilities, educational facilities, open space and encumbered land. NDA includes any land for lots for housing and employment buildings, all local streets (including some connector streets), and any small parks defined at subdivision stage that are in addition to those outlined in the PSP.

The NDA for the DCP is outlined in Table 7. The contributions ‘per net developable hectare’ must not and will not be amended to respond to minor changes to the land budget that may result from the subdivision process. In other words, the DCP is permanently linked to the calculation of the NDA set out in Appendix B.

The NDA may only change if the collecting agency agrees to a variation to the summary land use budget (Table 7) and the detailed property-specific land budget (Appendix B) and associated tables.

### Land budget & demand units

The ‘net developable hectare’ is the demand unit for the DCP.

‘Residential’ development is defined broadly to include forms of development that support a residential land use, including residential subdivision and development within the local convenience centre.

‘Residential’ development also includes any non-residential uses within the residential area such as a place of worship, education centre, retirement village, nursing home, childcare centre, medical centre, convenience store or any other approved use.

The DCP contains a total of 455 net developable hectares for residential land and 64 net developable hectares for employment land.

## Calculation of contributions charges

### Calculation of costs

Each infrastructure project has been assigned a land and/or construction cost, as listed in Table 8. Costs are expressed in 2020 dollars and will be adjusted annually in accordance with the method specified in Section 4.6.

Road construction costs have been determined by GTA Consultants (refer to Appendix C for road cost sheets) in 2020.

Intersection and bridge construction costs have been determined by GTA Consultants (refer to Appendix C for intersection cost sheets) in 2020.

Community facilities costs have been determined by Bass Coast Shire (refer to Appendix C for community facilities cost sheets) in 2020.

Active recreation project costs have been determined by Bass Coast Shire Council (refer to Appendix C for open space cost sheets) in 2020.

Integrated water management costs have been determined by Engeny (refer Appendix C for integrated water management and drainage costs) in 2019 and have been indexed in accordance with the method specified in Section 4.6 to 2020 dollars.

### Estimate of land value

The area of land to be acquired for each DCP project on each property was identified from the property specific land budget prepared for the PSP. A description of the precinct land area was provided to a registered valuer to prepare an estimate of value. This in turn determines the value for each project requiring land identified in the DCP.

The estimates of value were prepared using the Public Land Equalisation Method (PLEM). The PLEM calculates the average public land contribution required for the PSP (expressed as a percentage of NDA). The land required for each property is also calculated and compared against the average.

Public land contributions on a property that are less than or equal to the precinct average have an estimate of value using a per property broad hectare method. Any components of public land contributions that exceed the precinct average have an estimate of value using a site-specific method.

### Per property broadectare estimate of value

The per property broad hectare estimate of value prepared for each individual property assumes the unencumbered, highest-and-best use as indicated by the PSP.

The estimates of value are prepared on a ‘Before and After’ basis where:

- The ‘Before’ assessment is based on the total developable area of each property and ignores the land and infrastructure items to be provided by the DCP. Any development that occurs subsequent to the approval of the DCP is ignored for the purpose of the valuation.

- The ‘After’ assessment comprises the remaining portion of each property after all land required by the DCP has been provided. Severance or enhancement, disturbance, special value etc. are ignored for the purpose of the ‘after’ valuation.

### Site specific value estimate

The site-specific approach prepares an estimate of value for each separate infrastructure item. For example, if a landowner has land identified for a road widening, a community centre and a local sports reserve, a site-specific estimate of value would be prepared for all three items separately.

Site specific estimates of value generally assume that the land identified can be sold as serviced development lots, i.e. street frontages etc. have already been constructed, therefore the land has a lower expected development cost.

## Cost apportionment

The DCP apportions a charge to new development according to its projected share of use of identified infrastructure items. Since development contribution charges are levied ‘up-front’, a measure of actual use by individual   development sites is not possible. Therefore, costs must be shared in accordance with the estimated share of use.

The cost apportionment is expressed as a percentage in projects that are 100% apportioned to the DCP area are considered to be wholly required for the future development of the DCP area. Projects that are less than 100% apportioned to the DCP area are shared with other areas and funding sources.

### Charge areas

The DCP contains two charge areas shown as the ‘residential area’ and ‘employment area’ in Plan 1.

The DCP clearly demonstrates the infrastructure required to service the Wonthaggi North East area. The charge area also defines the Main Catchment Area (MCA) for the various infrastructure projects. The MCA is the geographic area from which a given item of infrastructure will draw most of its use.

### Non-government schools

The development of land for a non-government school is exempt from the requirement to pay a development infrastructure levy and a community infrastructure levy under the DCP.

### Social and affordable housing

The Bass Coast Shire Council may consider an exemption or discount of the development infrastructure levy and the community infrastructure levy for the development of social and affordable housing.

### Summary of charges per hectare

Tables 8 and 9 calculate the amount of contributions payable by each charge area for each infrastructure category.

Table 8 Calculation of costs – development infrastructure levy (DIL)

Table 9 Calculation of costs – community infrastructure levy (CIL)

# IMPLEMENTATION & ADMINISTRATION

This section sets out how the DCP will be administered and covers the:

- Timing of payment;

- Provision of works; and

- Land in kind and how funds generated by the DCP will be managed in terms of reporting, indexation and review periods.

The Development Infrastructure levy applies to subdivision and/or development of land.

The Community Infrastructure Levy applies to the construction of dwellings.

## Collecting agency (agency responsible for collecting infrastructure levy)

The Bass Coast Shire Council is the Collecting Agency pursuant to section 46K(1)(fa) of the Planning & Environment Act 1987, which means that it is the public authority to whom all levies are payable. As the Collecting Agency, The Bass Coast Shire Council is responsible for the administration of the DCP and also its enforcement pursuant to section 46QC of the Act.

## Development agency (agency responsible for works)

The Bass Coast Shire Council is the Development Agency and is responsible for the provision of all  infrastructure projects funded  the DCP and the timing of all works.

## Payment of contributions and payment timing

### Development infrastructure

For subdivision of land

A Development Infrastructure Levy in accordance with the Wonthaggi North East Development Contributions Plan, must be paid to the Collecting Agency for each demand unit (Net Developable Hectare - NDH) in the subdivision  within the following specified time, namely after certification of the  plan of subdivision but not more than 21 days prior to the issue of a Statement of Compliance in respect to that plan under the Subdivision Act 1988 or included in an implementation agreement under Section 173 of the Planning & Environment Act 1987.

Where the subdivision is to be developed in stages, the Development Infrastructure Levy in accordance with the Wonthaggi North East Development Contributions Plan for the stage to be developed  may only be paid to the collecting agency for each demand unit (NDH) in the stage within 21 days prior to the issue of a Statement of Compliance  of that stage provided that a Schedule of Development Contributions is submitted with each stage of the plan of subdivision. This Schedule of Development Contributions must show the amount of the development contributions payable for each stage and value of the contributions   for prior stages to the satisfaction of the collecting agency or included in an implementation agreement under Section 173 of the Planning & Environment Act 1987.

If the Collecting Agency agrees to works and/or provision of land in lieu of the payment of the infrastructure levy, the landowner must enter into an agreement under Section 173 of the Planning & Environment Act 1987  in respect of the proposed works and/or provision of land in kind to specific requirements.

For development of land where no subdivision is proposed

Provided a Development Infrastructure Levy has not already been paid  for the land, a Development Infrastructure Levy in accordance with the Wonthaggi North East DCP must be paid to the Collecting Agency  each demand unit (Net Developable Hectare) proposed to be developed prior to the commencement of any development (i.e. Development includes the area of all buildings, car park, access ways, landscaping and ancillary components). The Collecting Agency may agree to a different time for payment. .

If the Collecting Agency agrees to works and/or provision of land in lieu of the payment of the infrastructure levy, the owner must enter into an agreement under Section 173 of the Planning & Environment Act 1987 or other arrangement acceptable to the collecting agency proposed in respect of the proposed works and/or land to be provided in kind.

For development of land where no planning permit is required

Provided a Development Infrastructure Levy has not already been paid for the land, a Development Infrastructure Levy in accordance with the Wonthaggi North East DCP must be paid to the Collecting Agency for each demand unit (Net Developable Hectare) proposed to be developed prior to the commencement of any development. If the development is not a subdivision, development includes the area of all buildings, car park, access ways, landscaping and ancillary components.  The Collecting Agency may agree to a different time for payment.

### Community Infrastructure Levy

The Community Infrastructure Levy must be paid by the person applying for a building permit prior to the issue of a building permit.

Community Infrastructure Levies for ‘residential buildings’ will be calculated at the rate for a single dwelling.  For all other forms of accommodation, a Community Infrastructure Levy must be paid for each dwelling within the development.

A Community Infrastructure Levy is not payable for a dwelling on a lot which was created prior to the approval date of this DCP.

### Works-in-kind

Under Section 46P of the Act, Council as the Collecting Agency may accept the provision of land, works, services or facilities by the applicant in part, or in full, in lieu of the amount of levy payable. This can be agreed with Council before or after the application for the permit is made or before the development is carried out. The agreement must include a list of the DCP infrastructure that Council has agreed in writing to allow to be provided as works in lieu.  As a guide, the agreement will also address:

The works constitute projects funded by the DCP

The Collecting Agency (Council) agrees that the timing of the works would be consistent with priorities in the DCP;

The works are defined and agreed within a Section 173 Agreement;

The development proponent complies with appropriate tendering, documentation, supervision and related provisions as required by the responsible authority;

Works must be provided to a standard that generally accords with the DCP, unless an alternative is agreed 
by the collecting agency and the development agency;

Detailed design must be approved by the collecting agency and the development agency and must generally accord with the standards outlined in the DCP unless an alternative is agreed by the collecting agency and the development agency;

The construction of works must be completed to the satisfaction of the collecting agency and the development agency;

There should be no negative financial impact on the DCP to the satisfaction of the collecting agency;

In particular, the works will only be accepted in lieu of a financial contribution required by the DCP to the extent that they constitute part or all of the design of the infrastructure item and reduce the cost to complete that design, to the satisfaction of the collecting agency. Temporary works will not be accepted as works in kind.

Where the Collecting Agency agrees that works are to be provided by a development proponent in lieu of cash contribution (subject to the arrangements specified above):

The credit for the works provided (unless an alternative approach is agreed with the collecting agency) shall equal the final cost of the works up to the maximum identified in the DCP, taking into account the impact of indexation, or to an alternative figure approved by the Collecting Agency

The value of works provided in accordance with the principle outlined above will be offset against the development contributions liable to be paid by the development proponent; and

No further financial contributions will be required until the agreed value of any credits are used.

### Credit for over-provision

Where the Collecting Agency agrees that a development proponent can deliver an infrastructure item (either works and/or land), the situation may arise where the developer makes a contribution with a value that exceeds the liability required by the DCP.

In such a case the developer may be entitled to credits against other projects in the DCP to the extent of the excess contribution. Alternatively, a developer may seek an agreement with the collecting agency to provide cash reimbursement where an over-contribution has been made.

The details of credits and reimbursements for construction will need to be negotiated with, and agreed to by the collecting agency. The value of credits and reimbursements for the transfer of land will need to be at the values that are outlined in the DCP, subject to revaluation and indexation of the land as specified in Section 4.6.

### Non-government schools

Where land is subdivided or developed for the purpose of a non-government school and the use of that land is subsequently for a purpose other than a non-government school, the owner of that land must pay to the collecting agency development contributions in accordance with the provision of the DCP. The development infrastructure levy and, where applicable, the community infrastructure levy must be paid within 28 days of the date of the commencement of the construction of any buildings or works for that alternative use.

## Projects funded or partially funded by existing agreements made under Section 173 of the Planning and Environment Act 1987

The DCP projects identified in the table in Appendix A of this DCP are paid for in full or partially by payments from the existing approved Section 173 Agreements.

In circumstances where an infrastructure item has been nominated in both the DCP and a Section 173 Agreement, payment of the DCP levy will be considered to also meet the requirements of the Section 173 Agreement and no further payment will be required.

## Funds administration

The administration of the contributions made under the DCP will be transparent and development contributions charges will be held until required for provision of the items in that class. Details of funds received and expenditures will be held by the collecting agency in accordance with the provisions of the Local Government Act 1989 and the Planning and Environment Act 1987.

The administration of contributions made under the DCP will be transparent and demonstrate the:

Amount and timing of funds collected

Source of the funds collected

Amount and timing of expenditure on specific projects

Project on which the expenditure was made

Account balances for individual project classes

Details of works in kind arrangements for project provision

Pooling or quarantining of funds to deliver specific projects, where applicable.

The collecting agency will provide for regular monitoring, reporting and review of the monies received and expended in accordance with the DCP.

The collecting agency will establish interest bearing accounts and all monies held in these accounts will be used solely for the provision of infrastructure as itemised in the DCP, as required under section 46QA of the Act.

## Construction and land value costs indexation

Capital costs of all infrastructure items, including land, are in 2020 dollars and will be adjusted by the Collecting Agency annually for inflation.

In relation to the costs associated with infrastructure items other than land, the cost must be adjusted according to the following method:

Roads, intersections and bridges – indexed in line with the Australian Bureau of Statistics Producer Prices Indexes, Road and Bridge Construction Index, Victoria.

All other construction items – indexed in line with the Australian Bureau of Statistics Producer Price Indexes, Non-Residential Building Construction Index, Victoria.

Estimates of land value will be revised annually by a registered valuer based on a PLEM methodology for each lot that includes land for a DCP project. Revisions may occur more frequently if market conditions warrant.

The collecting agency will publish the amended contributions on the collecting agency’s website within 14 days of the adjustments being made.

Both the maximum levy amount and the payable dwelling amount for the Community infrastructure levy will be adjusted annually using the Producer Price Index for Non-Residential Building Construction in Victoria. The index is published by the Australian Bureau of Statistics. The indexed amount will be published by the Department on or before 1 July each year.

## Development Contributions Review period

The DCP commenced on the date when it was first incorporated into the Bass Coast Planning Scheme.

The DCP adopts a long-term outlook for future development in Wonthaggi North East.

The DCP is expected to be revised and updated every five years (or more frequently if required). This may require an amendment to the Bass Coast Planning Scheme to replace this document with an alternative, revised document. Any review will need to have regard to any arrangements (e.g. Section 173 agreements under the Act) for the implementation of the DCP.

This review is anticipated to include:

Updates to any aspects of the plan as required.

Review of projects required, as well as their costs and scope (as relevant) and indicative provision trigger.

Review of estimated net developable area (this will also be required in the PSP subject to a substantive amendment),

Review of land values for land to be purchased though the DCP.

## Adjustment to the infrastructure scope

The infrastructure projects in the DCP have been costed to a sufficient level of detail; however, all of the projects will require a detailed design process prior to construction.

As part of detailed design, the Council or a development proponent with the consent of the Council may amend or modify some aspects of projects, so long as they are still generally in accordance with the PSP and any direction regarding the scope outlined in the DCP.

A development proponent may also propose material changes to the use and development of land from that contemplated in the PSP, leading to an increased requirement for infrastructure. In these cases, there should be no negative impact on the DCP by requirement for the developer to bear the additional costs associated with the provision of the infrastructure item over and above the standard required by the DCP.

Where the Council or another agency seeks to change the scope of a DCP infrastructure item to meet changing standards imposed by adopted policy or a public regulatory agency, such changes of standards and the resulting cost changes should normally be made through a change to the DCP at the time of a regular review of the DCP.

Where, after the DCP has been approved, a Council or other agency proposes changes to the scope of a DCP infrastructure item for reasons other than changes in standards imposed by policy or regulation the net cost increases resulting from the change should normally be met by the agency requesting the change.

# IMPLEMENTATION STRATEGY

This section provides further details regarding how the collecting agency intends to implement the DCP. In particular, this section clearly identifies the rationale for the implementation strategy and details the various measures that have been adopted to reduce the risk posed by the DCP to all parties.

## Rationale for the implementation strategy

This implementation strategy has been included to provide certainty to both the collecting agency and development proponents. The implementation strategy recognises the complexities associated with infrastructure provision and funding and seeks to minimise risk to the collecting agency, development agency, development proponent and future community.

This implementation strategy has been formulated by:

Assessing the PSP

Having regard to the development context

Assessing the need for finance requirements including upfront financing and pooling of funds

Agreeing the land value and indexing it appropriately (where possible)

Identifying preferred implementation mechanisms to achieve the above outcomes and reducing the risk associated with the DCP to ensure that it will be delivered as intended.

## Implementation mechanism

Under section 46P of the Act, the collecting agency may accept (with the consent of the development agency where the collecting agency is not also the development agency) the provision of land, works, services or facilities by the applicant in part or full satisfaction of the amount of levy payment. This can be by agreement with the collecting agency before or after the application for the permit is made or before the development is carried out.

To coordinate the provision of infrastructure, Schedule 1 to the Urban Growth Zone and Schedule 1 to the General Residential in the Bass Coast Planning Scheme for the PSP requires an application for subdivision to be accompanied by an infrastructure plan to the satisfaction of the responsible authority.

The Public Infrastructure Plan needs to show the location, type, staging and timing of infrastructure on the land as identified in the Wonthaggi North East PSP or reasonably required as a result of the subdivision of the land and address the following:

Stormwater drainage works

Road works internal or external to the land consistent with any relevant traffic report or assessment

The reserving or encumbrance of land for infrastructure, including for community facilities, sports reserves and open space

Any infrastructure works which an applicant proposes to provide in lieu of development contributions in accordance with the DCP

The effects of the provision of infrastructure on the land or any other land

Any other relevant matter related to the provision of infrastructure reasonably required by the responsible authority.

Through the approval of these agreements, Bass Coast Shire Council (acting as the collecting agency) will consider if and what infrastructure should be provided as works in kind under the DCP in accordance with section 46P of the Act. The agreement must include a list of the DCP infrastructure projects that the collecting agency has agreed in writing to allow to be provided as works and/or land in lieu.

# Appendix A - Projects funded or partially funded by existing agreements made under Section 173 of the Planning and Environment Act 1987

| DCP Project ID | Project Title & Description | Section 173 Agreement | DCP Contributing area | Land Use Budget Lot ID |
| --- | --- | --- | --- | --- |
| CIL | Community Infrastructure Levy | Certificate of Title Volume 11591, Folio 792, Lot 1 on Title Plan 700899Q | Residential | 2, 3, 4 |
| CL-01 | Purchase of Land and Construction of Community Centre | Certificate of Title Volume 10008, Folio 696, Lot 2 on Plan of Subdivision PS 302494N | Residential | 5 |
| CL-02 | Purchase of Land and Construction of Community Hall | Certificate of Title Volume 10008, Folio 696, Lot 2 on Plan of Subdivision PS 302494N | Residential | 5 |
| SR-01 | Purchase of land for 6 hectares multi-purpose sporting reserve and construction of Sporting and Associated Facilities | Certificate of Title Volume 10008, Folio 696, Lot 2 on Plan of Subdivision PS 302494N | Residential | 5 |
| CU-11 | Culvert 11 | Certificate of Title Volume 10008, Folio 696, Lot 2 on Plan of Subdivision PS 302494N | Residential | 5 |
| RD-01 | Heslop Road (Fuller Road to Korumburra-Wonthaggi Road) 2400m | Certificate of Title Volume 10008, Folio 696, Lot 2 on Plan of Subdivision PS 302494N | Residential | 5 |
| WL-04 | Wetland 4 | Certificate of Title Volume 11591, Folio 792, Lot 2 on Title Plan 700899Q | Residential and Employment | 6 |
| PIPE | Drainage Pipe Assets (47-47A, 47A-40) | Certificate of Title Volume 11591, Folio 792, Lot 2 on Title Plan 700899Q | Residential and Employment | 6 |
| CIL | Community Infrastructure Levy | Certificate of Title Volume 11591, Folio 792, Lot 2 on Title Plan 700899Q | Residential | 6 |
| CL-01 | Purchase of Land and Construction of Community Centre | Certificate of Title Volume 10008, Folio 695, Lot 1 on Title Plan 302494N | Residential | 7 |
| CL-02 | Purchase of Land and Construction of Community Hall | Certificate of Title Volume 10008, Folio 695, Lot 1 on Title Plan 302494N | Residential | 7 |
| SR-01 | Purchase of land for 6 hectares multi-purpose sporting reserve and construction of Sporting and Associated Facilities | Certificate of Title Volume 10008, Folio 695, Lot 1 on Title Plan 302494N | Residential | 7 |
| RD-01 | Heslop Road (Fuller Road to Korumburra-Wonthaggi Road) 2400m | Certificate of Title Volume 10008, Folio 695, Lot 1 on Title Plan 302494N | Residential | 7 |
| CU-11 | Culvert 11 | Certificate of Title Volume 10008, Folio 695, Lot 1 on Title Plan 302494N | Residential | 7 |
| IN-07 | McGibbonys Road and Korumburra - Wonthaggi Road | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential and Employment | 65 |
| CL-01 | Purchase of Land and Construction of Community Centre | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential | 65 |
| CL-02 | Purchase of Land and Construction of Community Hall | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential | 65 |
| SR-01 | Purchase of land for 6 hectares multi-purpose sporting reserve and construction of Sporting and Associated Facilities | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential | 65 |
| WL-01 | Wetland 1 | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential and Employment | 65 |
| DR-01 | Western Waterway | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential and Employment | 65 |
| CU-04 | Culvert McGibbonys Road | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential and Employment | 65 |
| CIL | Community Infrastructure Levy | McGibbonys Road, Wonthaggi, Certificate of Title Volume 9882, Folio 057, Lot 1 on Plan of Subdivision PS 213550R | Residential | 65 |
| CL-01 | Purchase of Land and Construction of Community Centre | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential | 50, 51, 52 |
| CL-02 | Purchase of Land and Construction of Community Hall | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential | 50, 51, 52 |
| SR-01 | Purchase of land for 6 hectares multi-purpose sporting reserve and construction of Sporting and Associated Facilities | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential | 50, 51, 52 |
| WL-01 | Wetland 1 | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential and Employment | 50, 51, 52 |
| IN-07 | McGibbonys Road and Korumburra - Wonthaggi Road | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential and Employment | 50, 51, 52 |
| CU-04 | Culvert McGibbonys Road | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential and Employment | 50, 51, 52 |
| CIL | Community Infrastructure Levy | 16 Benetti Road, Wonthaggi, Certificate of Title Volume 11239, Folio 607, Lot 1 on Title Plan 635460X | Residential | 50, 51, 52 |
| CU-03 | Culvert at Bass Highway (East) | 9 Kevin Street, Wonthaggi Certificate of Title Volume 9569, Folios 221-225 (inclusive), Certificate of Title Volume 9699, Folios 79-83 (inclusive), and Certificate of Title 10354, Folio 747. | Residential and Employment | 105, 110, 111, 114 |
| DR-02 | Eastern Waterway | 9 Kevin Street, Wonthaggi Certificate of Title Volume 9569, Folios 221-225 (inclusive), Certificate of Title Volume 9699, Folios 79-83 (inclusive), and Certificate of Title 10354, Folio 747. | Residential and Employment | 105, 110, 111, 114 |

# Appendix B – Parcel property specific land budget

Detailed information on the developable area for each property is included in the Land Use Budget Plan and detailed land use budget (parcel specific) included in the PSP and provided below.

| PSP PROPERTY ID | TOTAL AREA (HECTARES) | Transport |  | Community & Education |  | Open Space |  |  |  |  | Total Net Developable Area (Hectares) | Net Developable Area % of Property |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Arterial Road | Other Transport |  |  | Uncredited Open Space |  | Credited Open Space |  |  |  |  |
|  |  | Arterial Road - New / Widening / Intersection Flaring (DCP land) | Non-Arterial Road - Retained Existing Road Reserve | Future Government School (DCP land) | Local Community Facility (DCP land) | Waterway and Drainage Reserve (DCP land) | Tree Reserve | Local Sports Reserve (DCP land) | Local Network Park (via Cl 53.01) (employment areas) | Local Network Park (via Cl 53.01) (residential areas) |  |  |
| 1 | 18.52 | - | - | - | - | - | - | - | - | 0.53 | 18.00 | 97.16% |
| 2 | 3.57 | - | - | - | - | - | - | - | - | - | 3.57 | 100.00% |
| 3 | 2.00 | - | - | - | - | - | - | - | - | - | 2.00 | 100.00% |
| 4 | 10.36 | - | - | - | - | - | - | - | - | 0.15 | 10.21 | 98.55% |
| 5 | 2.00 | - | - | - | - | - | - | - | - | - | 2.00 | 100.00% |
| 6 | 44.46 | - | - | - | - | 1.70 | - | - | - | 1.93 | 40.83 | 91.83% |
| 7 | 2.01 | - | - | - | - | - | - | - | - | - | 2.01 | 100.00% |
| 8 | 27.68 | - | - | - | 0.10 | 2.52 | - | - | - | 0.50 | 24.55 | 88.72% |
| 9 | 0.72 | - | - | - | - | - | - | - | - | - | 0.72 | 100.00% |
| 10 | 0.72 | - | - | - | - | - | - | - | - | - | 0.72 | 100.00% |
| 11 | 0.70 | - | - | - | - | - | - | - | - | - | 0.70 | 100.00% |
| 12 | 0.77 | - | - | - | - | - | - | - | - | - | 0.77 | 100.00% |
| 13 | 0.71 | - | - | - | - | - | - | - | - | - | 0.71 | 100.00% |
| 14 | 0.71 | - | - | - | - | - | - | - | - | - | 0.71 | 100.00% |
| 15 | 0.71 | - | - | - | - | - | - | - | - | - | 0.71 | 100.00% |
| 16 | 1.70 | - | - | - | - | - | - | - | - | - | 1.70 | 100.00% |
| 17 | 0.42 | - | - | - | - | - | - | - | - | - | 0.42 | 100.00% |
| 18 | 2.00 | - | - | - | - | - | - | - | - | - | 2.00 | 100.00% |
| 19 | 2.33 | - | - | - | - | - | - | - | - | - | 2.33 | 100.00% |
| 20 | 2.11 | - | - | - | - | - | - | - | - | - | 2.11 | 100.00% |
| 21 | 0.05 | - | - | - | - | - | - | - | - | - | 0.05 | 100.00% |
| 22 | 1.33 | - | - | - | - | - | - | - | - | - | 1.33 | 100.00% |
| 23 | 0.76 | - | - | - | - | - | - | - | - | - | 0.76 | 100.00% |
| 24 | 2.16 | - | - | - | - | - | - | - | - | - | 2.16 | 100.00% |
| 25 | 1.43 | - | - | - | - | - | - | - | - | - | 1.43 | 100.00% |
| 26 | 2.25 | - | - | - | - | - | - | - | - | - | 2.25 | 100.00% |
| 27 | 1.63 | - | - | - | - | - | - | - | - | - | 1.63 | 100.00% |
| 28 | 0.42 | - | - | - | - | - | - | - | - | - | 0.42 | 100.00% |
| 29 | 0.66 | - | - | - | - | - | - | - | - | - | 0.66 | 100.00% |
| 30 | 0.73 | - | - | - | - | - | - | - | - | - | 0.73 | 100.00% |
| 31 | 0.78 | - | - | - | - | - | - | - | - | - | 0.78 | 100.00% |
| 32 | 1.47 | - | - | - | - | - | - | - | - | - | 1.47 | 100.00% |
| 33 | 0.77 | - | - | - | - | - | - | - | - | - | 0.77 | 100.00% |
| 34 | 0.75 | - | - | - | - | - | - | - | - | - | 0.75 | 100.00% |
| 35 | 0.76 | - | - | - | - | - | - | - | - | - | 0.76 | 100.00% |
| 36 | 0.77 | - | - | - | - | - | - | - | - | - | 0.77 | 100.00% |
| 37 | 0.77 | - | - | - | - | - | - | - | - | - | 0.77 | 100.00% |
| 38 | 16.37 | - | - | - | - | - | - | - | - | 0.50 | 15.87 | 96.95% |
| 39 | 12.26 | 0.12 | - | - | - | 1.73 | - | - | - | - | 10.41 | 84.91% |
| 40 | 14.81 | - | - | - | - | - | - | - | - | 1.00 | 13.81 | 93.25% |
| 41 | 1.52 | - | - | - | - | - | - | - | - | - | 1.52 | 100.00% |
| 42 | 1.89 | - | - | - | - | - | - | - | - | - | 1.89 | 100.00% |
| 43 | 3.88 | - | - | - | - | - | - | - | - | - | 3.88 | 100.00% |
| 44 | 2.18 | - | - | - | - | - | - | - | - | - | 2.18 | 100.00% |
| 45 | 1.76 | - | - | - | - | - | - | - | - | - | 1.76 | 100.00% |
| 46 | 45.72 | 0.11 | - | - | - | 22.06 | - | - | - | - | 23.56 | 51.52% |
| 47 | 1.00 | - | - | - | - | - | - | - | - | - | 1.00 | 100.00% |
| 48 | 1.95 | - | - | - | - | - | - | - | - | - | 1.95 | 100.00% |
| 49 | 79.49 | - | - | 3.50 | 0.32 | 9.05 | - | 6.00 | - | 0.70 | 59.92 | 75.38% |
| 50 | 8.90 | - | - | - | - | - | - | - | - | 0.89 | 8.01 | 90.00% |
| 51 | 0.54 | - | - | - | - | - | - | - | - | 0.19 | 0.35 | 65.25% |
| 52 | 56.30 | - | - | - | - | 4.28 | - | - | - | 1.29 | 50.73 | 90.10% |
| 53 | 9.57 | - | - | - | - | - | - | - | - | 0.70 | 8.87 | 92.68% |
| 54 | 1.00 | - | - | - | - | - | - | - | - | - | 1.00 | 100.00% |
| 55 | 1.12 | - | - | - | - | - | - | - | - | - | 1.12 | 100.00% |
| 56 | 46.09 | - | - | - | - | 5.69 | - | - | - | 0.70 | 39.71 | 86.15% |
| 57 | 0.30 | - | - | - | - | 0.28 | - | - | - | - | 0.02 | 6.67% |
| 58 | 1.80 | - | - | - | - | 0.46 | - | - | - | - | 1.34 | 74.42% |
| 59 | 1.62 | - | - | - | - | 0.37 | - | - | - | - | 1.25 | 77.27% |
| 60 | 3.63 | - | - | - | - | 0.92 | - | - | - | - | 2.71 | 74.66% |
| 61 | 3.62 | - | - | - | - | 0.99 | - | - | - | - | 2.63 | 72.62% |
| 62 | 0.39 | - | - | - | - | - | - | - | - | - | 0.39 | 100.00% |
| 63-E | 2.74 | 0.01 | - | - | - | - | - | - | - | - | 2.73 | 99.63% |
| 63-R | 10.57 | 0.42 | - | - | - | - | - | - | - | 0.70 | 9.45 | 89.39% |
| 64-E | 2.19 | - | - | - | - | - | - | - | - | - | 2.19 | 100.00% |
| 64-R | 24.27 | - | - | - | - | - | 0.16 | - | - | 0.51 | 23.60 | 97.25% |
| 65 | 26.79 | - | - | - | - | 3.57 | - | - | - | 0.83 | 22.39 | 83.58% |
| 66-E | 3.24 | 0.04 | - | - | - | - | - | - | - | - | 3.20 | 98.77% |
| 66-R | 10.91 | 0.06 | - | - | - | 1.38 | - | - | - | - | 9.46 | 86.76% |
| 67 | 0.28 | - | - | - | - | - | - | - | - | - | 0.28 | 100.00% |
| 68 | 14.59 | 0.42 | - | - | - | - | - | - | - | - | 14.18 | 97.14% |
| 69 | 0.50 | 0.02 | - | - | - | - | - | - | - | - | 0.48 | 95.83% |
| 70 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 71 | 0.31 | - | - | - | - | - | - | - | - | - | 0.31 | 100.00% |
| 72 | 0.72 | 0.02 | - | - | - | - | - | - | - | - | 0.70 | 97.23% |
| 73 | 0.14 | - | - | - | - | - | - | - | - | - | 0.14 | 100.00% |
| 74 | 0.14 | - | - | - | - | - | - | - | - | - | 0.14 | 100.00% |
| 75 | 0.15 | - | - | - | - | - | - | - | - | - | 0.15 | 100.00% |
| 76 | 0.08 | 0.02 | - | - | - | - | - | - | - | - | 0.06 | 75.58% |
| 77 | 0.09 | 0.003 | - | - | - | - | - | - | - | - | 0.08 | 97.01% |
| 78 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 79 | 0.26 | - | - | - | - | - | - | - | - | - | 0.26 | 100.00% |
| 80 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 81 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 82 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 83 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 84 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 85 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 86 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 87 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 88 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 89 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 90 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 91 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 92 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 93 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 94 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 95 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 96 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 97 | 0.09 | - | - | - | - | - | - | - | - | - | 0.09 | 100.00% |
| 98 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 99 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 100 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 101 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 102 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 103 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 104 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 105 | 0.11 | - | - | - | - | - | - | - | - | - | 0.11 | 100.00% |
| 106 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 107 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 108 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 109 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 110 | 0.37 | - | - | - | - | - | - | - | - | - | 0.37 | 100.00% |
| 111 | 0.25 | - | 0.25 | - | - | - | - | - | - | - | 0.00 | 0.00% |
| 112 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 113 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 114 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 115 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 116 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 117 | 2.73 | - | - | - | - | 0.73 | - | - | - | - | 2.00 | 73.24% |
| 118 | 0.08 | - | - | - | - | - | - | - | - | - | 0.08 | 100.00% |
| 119 | 0.08 | - | - | - | - | - | - | - | - | - | 0.08 | 100.00% |
| 120 | 0.08 | 0.01 | - | - | - | - | - | - | - | - | 0.07 | 83.77% |
| 121 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 122 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 123 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 124 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 125 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 126 | 0.10 | - | - | - | - | - | - | - | - | - | 0.10 | 100.00% |
| 127 | 7.41 | - | - | - | - | 0.52 | - | - | - | - | 6.89 | 93.00% |
| 128 | 15.19 | - | - | - | - | 0.35 | 1.60 | - | 0.90 | - | 12.33 | 81.20% |
| 129 | 12.88 | - | - | - | - | - | - | - | - | - | 12.88 | 100.00% |
| SUB-TOTAL | 600.72 | 1.25 | 0.25 | 3.50 | 0.42 | 56.60 | 1.76 | 6.00 | 0.90 | 11.12 | 518.92 | 86.38% |

# Appendix C – Project cost estimates & concept designs

The following cost estimates and designs are provided for information purposes only to provide an indication about how the DCP project costs were calculated.

All projects be subject to detail design prior to delivery.

For information in addition to what is included in this Appendix refer to:

- Wonthaggi North PSP Concept Layout and Costings of Road Infrastructure – prepared by GTA Consultants

- Wonthaggi North PSP Stormwater Management Plan - Concept Wetland / Retarding basin – prepared by Engeny Water Management Consultants

- Infrastructure Costings – Community Infrastructure - prepared by Bass Coast Council in collaboration with the Victorian Planning Authority

## TRANSPORT PROJECT DESIGNS AND COST ESTIMATES

### RD-01	HESLOP ROAD (FULLER ROAD TO KORUMBURRA-WONTHAGGI ROAD) 2400m

### IN-01	HESLOP ROAD AND FULLER ROAD

### IN-02 	HESLOP ROAD AND ST CLAIR BOULEVARD

### IN-03 	HESLOP ROAD AND KORUMBURRA-WONTHAGGI ROAD

### IN-04	KORUMBURRA ROAD – WONTHAGGI ROAD AND ST CLAIRE BOULEVARD

### IN-05	BASS HIGHWAY AND CARNEYS ROAD

### IN-06	BASS HIGHWAY AND ST CLAIR BOULEVARD

### IN-07	MCGIBBONYS ROAD AND KORRUMBURRA – WONTHAGGI ROAD

### IN-08	BASS HIGHWAY AND JOHN STREET

## COMMUNITY & RECREATION PROJECT COST ESTIMATES

### CI-01	COMMUNITY CENTRE WITHIN VILLAGE HUB

| Name: Site Area: Scope of works: Project: CI- 01 | Community centre within village hub 0.32 hectares Multi-purpose Community Centre, Double Kindergarten with carparking, Maternal Child and Healthcare with reception and outdoor areas in the Village Hub |  |  |
| --- | --- | --- | --- |
| Total building area | 1,000.00 sqm |  |  |
| Community Centre - CL-01 | Area sqm | Rate $ / sqm | Total Cost |
| Dual room kindergarten | 200.00 | $2,200.00 | $440,000.00 |
| Community meeting space | 150.00 | $2,000.00 | $300,000.00 |
| MCH Room | 50.00 | $2,700.00 | $135,000.00 |
| Breastfeeding room | 16.00 | $2,650.00 | $42,500.00 |
| Meeting / interview room | 20.00 | $2,200.00 | $44,000.00 |
| Offices general | 25.00 | $2,200.00 | $55,000.00 |
| Staff room for 12 staff | 25.00 | $2,400.00 | $60,000.00 |
| Kitchen / kiosk | 50.00 | $3,500.00 | $175,000.00 |
| Toilets for staff and children | 64.00 | $2,600.00 | $166,400.00 |
| Waiting area | 50.00 | $2,100.00 | $105,000.00 |
| Storage | 50.00 | $1,900.00 | $95,000.00 |
| Foyer, lobby and corridors | 180.00 | $2,000.00 | $360,000.00 |
| Entry canopy and verandah | 120.00 | $1,514.00 | $181,680.00 |
| Landscaping, carparking areas | 2000.00 | $120.00 | $240,000.00 |
| Outdoor area for kindergarten | 300.00 | $220.00 | $66,000.00 |
| SUB TOTAL |  |  | $2,465,480.00 |
| Contingency |  | 35% | $862,918.00 |
| Services for buildings item |  | $50,000.00 | $50,000.00 |
| Survey and Design |  | 5% | $123,274.00 |
| Overheads (supervision) |  | 10% | $246,548.00 |
| TOTAL |  |  | $3,748,220.00 |
| Note: Costs based on estimates from previous community centres across metropolitan Melbourne and Regional Victoria, as compiled from Councils and VPA strategic costing estimates. Rates per sqm are based on Rawlinsons Construction Cost Guide - As at November 2018. Pre-design phase therefore 35% contingency – due to long timeframe before design and delivery. * This opinion of probable costs should not be interpreted as a cost estimate or bill of quantities. It has been prepared in accordance and level of detail of the masterplan and is based on quotes, current contractor rates, annual supply rates for estimating/budgetary purposes. Further detailed design and cost estimates are required prior to commencement of any actions or tasks |  |  |  |

### CI-02-c	COMMUNITY CENTRE WITHIN LOCAL CONVENIENCE CENTRE

| Name: Site Area: Scope of works: Project: Cl- 02-c | Community centre within local convenience centre - hectare Community meeting and hall spaces |  |  |
| --- | --- | --- | --- |
| Community Centre Cl-02-c | Area sqm | Rate $ / sqm | Total Cost |
| Community meeting space | 230.00 | $2,000.00 | $460,000.00 |
| Hall space | 50.00 | $2,500.00 | $125,000.00 |
| Toilets | 20.00 | $2,600.00 | $52,000.00 |
| Administration area | 50.00 | $2,250.00 | $112,500.00 |
| Entry canopy and verandah | 100.00 | $1,514.00 | $151,400.00 |
| Facility storage | 50.00 | $1,500.00 | $75,000.00 |
| SUB TOTAL |  |  | $975,900.00 |
| Contingency |  | 35% | $341,565.00 |
| Survey and Design |  | 5% | $48,795.00 |
| Overheads (supervision) |  | 10% | $97,590.00 |
| TOTAL |  |  | $1,463,850.00 |
| Note: Costs based on estimates from previous community centres across metropolitan Melbourne and Regional Victoria, as compiled from Councils and VPA strategic costing estimates. Rates per sqm are based on Rawlinsons Construction Cost Guide 2018. Pre-design phase therefore 30% contingency – due to long timeframe before design and delivery. * This opinion of probable costs should not be interpreted as a cost estimate or bill of quantities. It has been prepared in accordance and level of detail of the masterplan and is based on quotes, current contractor rates, annual supply rates for estimating/budgetary purposes. Further detailed design and cost estimates are required prior to commencement of any actions or tasks |  |  |  |

### SR-01	SPORTS RESERVE

| Name: Site Area: Scope of works: Project: SR- 01 | Wonthaggi North East - Sporting Reserve - hectares Two AFL fields, two netball courts, skate park and playground |  |  |
| --- | --- | --- | --- |
| Sporting reserve - SR-01 | Area sqm | Rate $ / sqm | Total Cost |
| Sporting oval (2 ovals) | 35,000.00 | $60.00 | $2,100,000.00 |
| Sporting oval lighting | 2.00 | $150,000.00 | $300,000.00 |
| Netball courts (2 courts) | 1,600.00 | $200.00 | $320,000.00 |
| Netball courts lighting | 2.00 | $50,000.00 | $100,000.00 |
| Playground | 1.00 | $600,000.00 | $600,000.00 |
| Skate park | 1.00 | $500,000.00 | $ 500,000.00 |
| Landscaping | 2,000.00 | $25.00 | 50,000.00 |
| Servicing (Water, Gas, Sewer, Lighting and Electricity) | 1.00 | $350,000.00 | $350,000.00 |
| Carparking pavement | 3,000.00 | $100.00 | $300,000.00 |
| Carparking kerb and channel | 500.00 | $50.00 | $25,000.00 |
| Carparking drainage pipes | 500.00 | $180.00 | $90,000.00 |
| Carparking drainage pits | 20.00 | $2,500.00 | $50,000.00 |
| Allowance for external works including landscaping and civil works | 1.00 | $50,000.00 | $50,000.00 |
| Allowance for tiered seating (lightweight construction) | 1.00 | $60,000.00 | $60,000.00 |
| SUB TOTAL |  |  | $4,785,000.00 |
| Overheads (supervision) |  | 10% | $478,500.00 |
| Contingency |  | 35% | $1,674,750.00 |
| Site establishment |  | 2.50% | $41,868.75 |
| TOTAL |  |  | $6,980,118.75 |
| Note: Costs based on estimates from previous sporting reserves across metropolitan Melbourne and Regional Victoria, as compiled from Councils and VPA strategic costing estimates. Pre-design phase therefore 35% contingency – due to long timeframe before design and delivery. Costs prepared in February 2020. |  |  |  |

### SR-01-p SPORTS RESERVE (PAVILION)

| Name: Scope of works: Project: SR-01-p | Pavilion Includes 6-8 change rooms/canteen, club room |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sports Pavilion SR-01-p | Area sqm |  | Rate $ / sqm |  | Total Cost |
| Sports pavilion | 1000 |  | $2,750.00 |  | $2,750,000.00 |
| Change rooms |  |  |  |  |  |
| Umpire rooms |  |  |  |  |  |
| Canteen / kiosk |  |  |  |  |  |
| Club Room |  |  |  |  |  |
| SUB TOTAL |  |  |  |  | $2,750,000.00 |
| Contingency |  |  | 35% |  | $962,500.00 |
| Survey and Design |  |  | 5% |  | $137,500.00 |
| Overheads (supervision) |  |  | 10% |  | $275, 000.00 |
| TOTAL |  |  |  | $4,125,000.00 |  |
| Note: Costs based on estimates from previous sporting pavilions across metropolitan Melbourne and regional Victoria, as compiled from Councils and VPA strategic costing estimates. Rates per sqm are based on Rawlinsons Construction Cost Guide 2018. Rates are estimates as per prices from 2018. |  |  |  |  |  |

## DRAINAGE PROJECT COST ESTIMATES

### LAYOUT OF COSTING ASSET IDS IN ENGENY DRAINAGE STRATEGY

### DR-01 & DR-02  WESTERN WATERWAY & EASTERN WATERWAY

### PIPE	DRAINAGE PIPE ASSETS

### WETLAND AND RETARDING BASIN ASSETS

### SD	SEDIMENT BASINS

### CU	CULVERTS